Project Planning Phase

| C | 8/3/2026 |
| --- | --- |
| Team ID | 699ee184888d5941317809a8 |
| Project Name | Malaria Detection with deep learning |
| Maximum Marks | 2 Marks |

Product Backlog & Sprint Planning

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Dataset Collection | USN-1 | As a developer, I want to collect malaria blood smear image datasets for training the model. | 3 | High | Team |
| Sprint-1 | Image Preprocessing | USN-2 | As a developer, I want to preprocess images (resize, normalization, noise removal). | 3 | High | Team |
| Sprint-1 | Data Augmentation | USN-3 | As a developer, I want to apply augmentation techniques to increase dataset size. | 2 | Medium | Team |
| Sprint-1 | Model Development | USN-4 | As a developer, I want to design a CNN architecture for malaria detection. | 4 | High | Team |
| Sprint-1 | Model Training | USN-5 | As a developer, I want to train the CNN model using malaria cell images. | 4 | High | Team |
| Sprint-1 | Model Evaluation | USN-6 | As a developer, I want to evaluate model performance and accuracy. | 4 | High | Team |
| Sprint-2 | Prediction Module | USN-7 | As a user, I want the system to classify cells as infected or uninfected. | 5 | High | Team |
| Sprint-2 | Image Upload Interface | USN-8 | As a user, I want to upload blood smear images to the system. | 5 | Medium | Team |
| Sprint-2 | Result Visualization | USN-9 | As a user, I want to see prediction results with probability score. | 4 | Medium | Team |
| Sprint-2 | Data Storage | USN-10 | As a developer, I want to store prediction results and image logs. | 3 | Medium | Team |
| Sprint-2 | Testing & Debugging | USN-11 | As a developer, I want to test and debug the system before deployment. | 3 | Medium | Team |

Sprint Tracker (Project Schedule)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 25 Feb 2026 | 02 Mar 2026 | 20 | 02 Mar 2026 |
| Sprint-2 | 20 | 6 Days | 03 Mar 2026 | 08 Mar 2026 | 20 | 08 Mar 2026 |

This tracker shows how the project work was divided into two development sprints during the implementation phase.

Velocity Calculation

Velocity measures the amount of work completed in a sprint.

If the team completes 20 story points in a sprint of 10 days, the Average Velocity (AV) is calculated as:

AV=VelocitySprint 								Duration
AV=2010=2

Therefore, the team completes 2 story points per day.

Burndown Chart

The burndown chart represents the amount of work remaining during the sprint period. The horizontal axis shows the sprint days, while the vertical axis represents the remaining story points. As the team completes tasks each day, the remaining story points decrease. By the end of the sprint on 8 March, all story points were completed, indicating successful completion of the planned tasks.